LIGHTSHOW AI

Project Master Brain Document

OrangeCore Group  |  Glen H.  |  Confidential

Last updated: May 2026  |  Version 1.0

This document is the single source of truth for the LightShow AI project. Update it regularly. When starting a new chat session, paste this doc to get Claude fully up to speed instantly.

# 1. What We're Building

LightShow AI is an AI-powered Christmas light show sequencing web app. The core pitch: Canva for Christmas lights. Users upload a song, map their house fixtures, let AI generate a synchronized light sequence, tweak it visually on a timeline, and export it to their existing hardware.

The problem we're solving:

- Light-O-Rama (LOR) and xLights are the dominant tools in the market. Both are powerful but brutally hard to learn — they look and feel like software from the 1990s.

- Most hobbyists give up before they ever finish a show. The learning curve is weeks, not hours.

- xLights recently added AI sequencing, but bolted it on. We're building AI-first from day one.

Our positioning:

- "The first AI-native light show creator that makes sequencing fast, visual, and intuitive."

- Export-first strategy: we don't replace LOR or xLights hardware — we export to them. No ecosystem war.

- Target user: hobbyist decorators who want a great show but don't want to spend weeks learning software.

# 2. Current Build Status

The app is actively in development with a working foundation deployed locally. Here is the full feature status:

## 2a. Infrastructure & Auth

| Feature / Component | Status | Notes |
| --- | --- | --- |
| GitHub repo (private) | ✅ Done | glentesting/lightshow |
| Vercel deployment | ✅ Done | Connected to GitHub, auto-deploys |
| Supabase database | ✅ Done | Single JSONB schema, RLS enabled |
| Supabase storage | ✅ Done | songs bucket + lumen-audio bucket |
| Clerk authentication | ✅ Done | Login, signup, protected routes |
| Environment variables | ✅ Done | Set in both .env.local and Vercel |
| Next.js App Router + TypeScript | ✅ Done | v16.2.4, Turbopack |
| Tailwind CSS + shadcn/ui | ✅ Done | Light mode only, sky blue accent |
| Zustand store + immer + zundo | ✅ Done | Undo/redo wired, autosave 1.2s debounce |

## 2b. Dashboard

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Project list | ✅ Done | Shows all user projects |
| Create new project | ✅ Done | Dialog, saves to Supabase |
| Project cards | ✅ Done | Shows fixture count, audio file, updated date |
| Delete / rename / duplicate | ⏳ Next | Not yet built (Prompt 3 in handoff) |

## 2c. Project Editor Shell

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Editor shell with sidebar + tabs | ✅ Done | Audio Timeline, Layout, Preview tabs |
| Top bar (breadcrumb, save, export) | ✅ Done | Logo, song chip, AI Actions button |
| Autosave indicator | ✅ Done | Saving... / Saved / Error states |
| Tab-aware sidebar sections | ✅ Done | Different sections per tab |
| Keyboard shortcuts (space = play) | ✅ Done | Space toggles play/pause |

## 2d. Audio Engine

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Audio file upload | ✅ Done | Uploads to Supabase storage |
| Waveform rendering (WaveSurfer.js) | ✅ Done | Full waveform visible |
| Audio playback (play/pause/stop) | ✅ Done | Working with transport controls |
| Beat detection (Meyda) | ✅ Done | BPM + beat count detected client-side |
| Beat markers on waveform | ✅ Done | SVG overlay with numbered downbeats |
| Analysis persisted to database | ✅ Done | No re-analysis on refresh |
| Signed URL audio serving | ✅ Done | Falls back to public URL |

## 2e. Timeline Editor

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Timeline shell with tracks | ✅ Done | Shows fixture tracks |
| Effects palette (10 effects) | ✅ Done | Twinkle, Chase, Fade, Strobe, Sparkle, Wave, Pulse, Color Wash, Meteor, Fireworks |
| Drag effect blocks from palette | 🔄 In Progress | Prompt 6 partially run |
| Drag/resize existing blocks | ⏳ Next | Prompt 6 continuation |
| Multi-select blocks | ⏳ Next | Prompt 6 |
| Right-click context menu | ⏳ Next | Prompt 6 |
| Undo/redo (Cmd+Z) | ⏳ Next | Store wired, UI not complete |
| Snap to beat | ⏳ Next | Prompt 6 |
| Per-block parameter editor | ⏳ Next | Color, intensity, easing |
| Keyboard shortcuts | ⏳ Next | Delete, copy/paste, etc. |

## 2f. Layout Editor

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Layout tab shell | ✅ Done | Correct tab structure |
| House illustration (SVG) | ✅ Done | Night sky, filled house, bushes, trees |
| Fixture shapes on canvas | ✅ Done | Arch, tree, bush, roofline, window shapes |
| Floating toolstrip | ✅ Done | Select, Pen, Rect, Circle, Snap toggle |
| Freeform / Grid snap toggle | ✅ Done | Top-left of canvas |
| Default 6 fixtures pre-placed | ✅ Done | Roofline, windows, bushes, mega tree, mini trees, arches — 988px total |
| Properties panel (right side) | ✅ Done | 2x2 grid: Pixels, Universe, Start Ch, Direction |
| Fixture drag to reposition | 🔄 In Progress | Basic placement works, drag needs polish |
| Add fixture (+) | ⏳ Next | Dialog to add more of any type |
| Upload your own house photo | ⏳ Next | Replace SVG with user photo background |
| House style variants | 📋 v2 | Ranch, Two-story, Craftsman — deferred |

## 2g. Preview Engine

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Preview tab shell | ✅ Done | Tab exists, placeholder content |
| SVG preview with fixture animation | ⏳ Next | Prompt 8 |
| Real-time playback sync | ⏳ Next | Prompt 8 |
| 10 effect renderers | ⏳ Next | Prompt 8 |
| Canvas 'fancy' mode (glow/bloom) | 📋 v2 | After SVG mode works |
| Snow particles | 📋 v2 | house.tsx has snow prop ready |

## 2h. AI Actions Panel

| Feature / Component | Status | Notes |
| --- | --- | --- |
| AI Actions panel UI | ✅ Done | Panel exists with correct visual hierarchy |
| Generate sequence button (primary) | ✅ Done | Filled blue, full width |
| Analyze audio / Refine timing / Generate palette (secondary) | ✅ Done | Outlined buttons |
| Mock AI provider (functional) | ⏳ Next | Prompt 9 |
| SSE streaming for AI output | ⏳ Next | Prompt 9 |
| Real Anthropic AI integration | 📋 v2 | Interface designed for swap-in |

## 2i. Export

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Export modal UI | ✅ Done | Format selector, frame rate, audio bundle |
| Lumen JSON export | ⏳ Next | Prompt 10 |
| xLights .xsq export | ⏳ Next | Prompt 10 — real format that opens in xLights |
| xLights .fseq binary export | 📋 v2 | Deferred, complex format |
| E1.31/DMX export | ⏳ Next | Prompt 10 |
| MP4/WebM video export | 📋 v2 | ffmpeg.wasm, lazy-load |

## 2j. Design & Polish

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Light mode throughout | ✅ Done | No dark overlays anywhere |
| Design system tokens (CSS vars) | ✅ Done | var(--accent), var(--bg), etc. |
| Design polish pass | ⏳ Next | Prompt 11 — match prototype exactly |
| Onboarding flow (3-step) | ⏳ Next | Not yet built |
| Full smoke test | ⏳ Next | Prompt 12 |

# 3. What's Left To Build

The handoff doc has 13 prompts (0-12). Here's where we are and what's next:

| Feature / Component | Status | Notes |
| --- | --- | --- |
| Prompt 0 — Read the plan | ✅ Done | Claude Code read all handoff docs |
| Prompt 1 — Supabase schema | ✅ Done | Single JSONB model, RLS, fixture_templates seeded |
| Prompt 2 — Domain types + folder skeleton | ✅ Done | lib/timeline, lib/fixtures, lib/audio, types/domain.ts |
| Prompt 3 — Dashboard + project CRUD | ✅ Done | Basic version working; delete/rename/duplicate not yet done |
| Prompt 4 — Editor shell + store + autosave | ✅ Done | Zustand, zundo, autosave all wired |
| Prompt 5 — Audio engine | ✅ Done | WaveSurfer + Meyda beat detection complete |
| Prompt 6 — Timeline drag-and-drop | 🔄 In Progress | CURRENT TASK — partially run, needs completion and testing |
| Prompt 7 — Fixtures + Layout view | ✅ Done | Layout editor built and corrected per spec |
| Prompt 8 — Preview engine | ⏳ Next | SVG renderer + all 10 effects + playback sync |
| Prompt 9 — AI panel (mock) | ⏳ Next | MockAIProvider + SSE streaming + undo integration |
| Prompt 10 — Exports | ⏳ Next | Lumen JSON + xLights .xsq + E1.31 |
| Prompt 11 — Design polish | ⏳ Next | Match prototype exactly, every screen |
| Prompt 12 — Smoke test | ⏳ Next | Full end-to-end test, sign up through export |

Estimated remaining sessions to MVP:

- Prompt 6 completion: 1 session

- Prompt 8 (Preview): 1-2 sessions

- Prompt 9 (AI mock): 1 session

- Prompt 10 (Exports): 1-2 sessions

- Prompts 11-12 (Polish + test): 1 session

- Total: roughly 5-8 more focused sessions to a working, exportable MVP

# 4. Tech Stack

## Frontend

- Next.js 16 (App Router) + TypeScript

- Tailwind CSS for styling

- Zustand + immer + zundo — editor state + undo/redo

- WaveSurfer.js v7 — audio waveform rendering and playback

- Meyda — beat detection (BPM, onsets, loudness) — runs client-side

- dnd-kit — drag and drop on the timeline (being added in Prompt 6)

- zod — schema validation at trust boundaries

- @tanstack/react-query — server state for project list

## Backend / Infrastructure

- Vercel — hosting + serverless API routes (auto-deploys from GitHub)

- Supabase — Postgres database (single-table JSONB) + file storage

- Clerk — authentication (email + Google sign-in)

- GitHub — source control (private repo: glentesting/lightshow)

## Key Files & Paths

- Project folder: C:/Users/glenh/OneDrive/Lightshow

- Handoff docs: C:/Users/glenh/OneDrive/Lightshow/handoff/

- Editor store: src/lib/store/editor-store.ts

- Transport store: src/lib/store/transport-store.ts

- House illustration: src/components/editor/house.tsx

- Layout editor: src/components/LayoutEditor.tsx

- Waveform viewer: src/components/WaveformViewer.tsx

- Beat detector: src/lib/audio/beat-detector.ts

- Default fixtures: src/lib/fixtures/defaults.ts

- Supabase migration: supabase/migrations/002_lumen_schema.sql

## Database Schema

Single-table JSONB model — all project state in one row:

- projects — id, owner_id, name, audio_url, audio_file, audio (jsonb), fixtures (jsonb), groups (jsonb), sequence (jsonb), house_template, thumbnail_url

- fixture_templates — shared catalog of 6 fixture types (seeded)

- Storage buckets: songs (legacy public), lumen-audio (private + signed URLs), lumen-thumbnails, lumen-houses

# 5. Key Design Decisions & Principles

## UI / UX

- Light mode only — everywhere. No dark mode. No dark modal overlays. This is non-negotiable.

- Visual personality: Figma/Canva-friendly — warm, approachable, not clinical or DAW-like.

- Blue accent: Sky blue (not royal, not indigo).

- Editor layout: Variation A — labeled sidebar (comfy), timeline with beat markers, three tabs.

- House in layout: stylized SVG illustration (night sky, filled shapes). Not a wireframe, not a photo placeholder.

- The prototype (Claude Design output) is the visual source of truth. When in doubt, match it.

## Architecture

- Single-table JSONB — entire project state in one Supabase row. No joins. Loads once into Zustand.

- Zustand for editor state (undoable). Separate transport store (non-undoable, ~30fps from WaveSurfer).

- Pure render pipeline: (sequence, fixtures, t) → Map<fixtureId, RGB[]>. Same engine powers preview and export.

- Mock AI provider behind a clean interface — swap to real Anthropic by changing one file.

- Export-first: generate files that work with existing hardware (LOR, xLights, E1.31). Don't replace the ecosystem.

## Fixture Model

- Fixtures are pixel-accurate strands — each is an array of N individually addressable RGB pixels.

- Default starter pack: Roofline (220px), Windows x4 (128px), Bushes x3 (180px), Mega tree (480px), Mini trees x2 (100px), Arches x3 (150px) = 988 total pixels.

- Channels auto-assigned (3 channels per pixel for RGB). Direction toggle (L→R / R→L) on each fixture.

## Demo Song

- Wizards in Winter by Trans-Siberian Orchestra — the song that started the synchronized Christmas lights movement. Using it signals cultural credibility to the target community.

# 6. Product Roadmap

## Phase 1 — MVP (Current Build)

Goal: Glen can build his 2026 Christmas show in under 2 hours without touching LOR or xLights.

- Working editor with audio waveform + beat markers

- Timeline drag-and-drop with 10 effects

- Layout editor with fixture placement on house SVG

- Preview: watch lights animate to music

- AI mock: Generate sequence button produces plausible output

- Export: xLights .xsq file that actually opens in xLights

## Phase 2 — v1.0 (Product-Market Fit)

- Real Anthropic AI integration (sequence generation, style presets)

- AI layout detection from house photo

- Onboarding flow (3-step setup)

- Multiple house styles / custom photo upload

- Better mobile experience (read-only preview on mobile)

- Sharing: public read-only project view

- xLights .fseq binary export

- MP4/WebM video export

## Phase 3 — v2.0 (AI-Native Differentiation)

- AI style presets: 'TSO style', 'Calm & Elegant', 'High Energy EDM'

- AI remix: 'Make it more energetic', 'Use more red/green'

- AI variation generator: multiple versions of a sequence to pick from

- AI color palette generation from song mood

- Batch sequencing for installers

- Multi-house projects

## Phase 4 — Platform

- Sequence marketplace (creators upload, users buy)

- Effect packs for purchase

- Community: user profiles, show sharing

- Commercial expansion: malls, churches, cities

- Year-round lighting (Halloween, weddings, events)

# 7. Business Model & Pricing

## Pricing Tiers

| Feature | Free | Creator $15/mo | Pro $35/mo | Installer $150/mo |
| --- | --- | --- | --- | --- |
| Songs per project | 1 | Unlimited | Unlimited | Unlimited |
| AI beat detection | ✓ | ✓ | ✓ | ✓ |
| AI sequence generation | Basic | Full | Full + batch | Full + batch |
| Effect library | 5 effects | All 10 | All 10 | All 10 |
| Export formats | None | All formats | All formats | All formats |
| Projects | 1 | Unlimited | Unlimited | Unlimited |
| Autosave / cloud sync | ✗ | ✓ | ✓ | ✓ |
| AI style presets | ✗ | ✗ | ✓ | ✓ |
| Batch sequencing | ✗ | ✗ | ✗ | ✓ |
| Commercial license | ✗ | ✗ | ✗ | ✓ |
| Priority support | ✗ | ✗ | ✗ | ✓ |

## Revenue Projections (Conservative)

- Year 1: 500 paying users avg $15/mo = $90k ARR + AI credits + installer tier = ~$138k total

- Year 2: 2,000 paying users = ~$400k ARR

- Year 3: 5,000 paying users + marketplace = $800k-1M ARR

## AI Credits (Usage-Based Add-On)

- 100 credits = $5 | 500 credits = $20 | 2,000 credits = $60

- Each AI action consumes 1-10 credits based on complexity

- This scales with power users without raising base subscription

## Marketplace (Phase 4)

- 70% creator / 30% platform revenue split

- Items: premium sequences, effect packs, AI style presets, layout templates

## Operating Costs (Monthly, MVP Scale)

- Vercel: Free → $20/mo | Supabase: Free → $25/mo | Clerk: Free → $25/mo

- AI inference: pennies per request at hobbyist scale

- Total MVP operating cost: $0-70/mo

# 8. Competitive Positioning

## The Market

- 100k+ active decorators | 10k+ advanced hobbyists | 1k+ semi-pro installers | 100+ commercial display companies

- Every year more people want to get into this hobby — and bounce off the complexity of existing tools.

## Competitors

- Light-O-Rama: legacy, hardware-centric, expensive, outdated UI. 20+ years old. Not adding AI.

- xLights: powerful, free, extremely complex. Bolting on AI as a plugin. Not rebuilding around it.

- Neither was built for UX. Neither is AI-first. Neither has a modern marketplace.

## Our Moat

- AI-first architecture — not bolted on. Built around it from day one.

- Export-first — we become the front-end for the entire industry, not a replacement.

- Simplicity — competitors cannot simplify without breaking their legacy systems.

- Marketplace — once creators are selling sequences, we own the ecosystem.

- Brand — 'the modern tool' in a legacy market is a powerful positioning.

## Positioning Statement

"The first AI-powered light show creator that makes sequencing fast, visual, and intuitive — built for beginners, loved by pros."

# 9. Known Issues & Complications

## Active Issues

- Timeline drag-and-drop (Prompt 6) was partially run but not completed or tested. This is the current blocker — must be finished and verified before moving to Preview.

- The Fixtures sidebar shows '3 fixtures defined' on old projects (created before the new schema). New projects correctly show 6 pre-placed fixtures. Old test projects are stale — just create new ones.

- Beat markers on the waveform are very dense at 129 BPM — the numbers run together. Minor display issue, can fix in the polish pass.

- Audio signed URLs have a fallback to public URL — works but not ideal for private bucket security. Fine for MVP.

## Technical Complications

- OneDrive conflict: The project lives in C:/Users/glenh/OneDrive/Lightshow. OneDrive tried to delete 1,565 node_modules files. Long-term, move project to C:/Projects/Lightshow outside OneDrive.

- Windows path issues: Claude Code sometimes struggles with Windows paths in bash commands. Work around by always running 'cd' first before any command.

- Supabase RLS: Storage bucket policies may need to be created via UI rather than SQL on some Supabase plan levels.

- Next.js 16 Turbopack: 'middleware' file convention deprecated warning — harmless but should be fixed in polish pass.

## Open Questions (From Handoff Doc)

- Max audio file size? Recommend: 30MB cap, 15 min max. Christmas songs are 3-5 min.

- Per-track effect layering? Prototype shows single layer. Recommend: single layer in v1, 'Add layer' later.

- Token budget for real Claude AI: at 140 BPM x 3 min = 420 beats, well under context limits. Stream output, don't generate all at once.

- Mobile: editor is desktop-only (DnD requires precision). Show 'best on desktop' message on mobile, or read-only Preview view.

# 10. Working Style & Workflow

## How We Work

- One task at a time. Don't try to build multiple features in one session.

- Follow the handoff prompts in order (Prompts 0-12). Don't skip ahead.

- Always test in the browser after each prompt completes before telling Claude Code to continue.

- When Claude Code asks for confirmation (especially on database or destructive operations) — pause, review, and bring to Claude chat if unsure.

- Screenshot problems and bring them back to this chat. Don't guess at fixes.

## Claude Code Workflow

- Always: cd 'C:/Users/glenh/OneDrive/Lightshow' then run claude

- Paste handoff prompts from: C:/Users/glenh/OneDrive/Lightshow/handoff/prompts/README.md

- TypeScript must compile clean (npx tsc --noEmit) before any prompt is considered done

- Build must pass (npx next build) before moving to the next prompt

## Commit & Push Rule

Every time Glen says 'commit and push', Claude must:

- First: update CLAUDE.md in the root with current session progress

- Second: commit all changes including the updated CLAUDE.md

- Third: push to GitHub

Never commit without updating CLAUDE.md first. That's the standing rule.

## Brand / Naming Status

- Working name: 'LightShow AI' (placeholder only)

- 'Lumen' was the prototype placeholder — looks good in the UI but domain is taken multiple ways

- Names explored: Showlit, Syncora, Lumira, Seqr, Glowset — none locked in yet

- Naming is not blocking development. Will decide when it feels right.

# 11. Go-to-Market Strategy

## Phase 1: Own a Niche (Glen's Show + Early Adopters)

- Use Glen's actual 2026 Christmas show as the flagship demo

- Share before/after: 'built this show in 2 hours vs 2 weeks in LOR'

- Release free early-access beta to 20-50 hobbyists from Christmas light communities

- Key asset: demo video — 'Upload a song → full show in 30 seconds'

## Phase 2: Win the Hobbyist Community

- Facebook Christmas light groups (very active, large)

- Reddit r/ChristmasLights

- YouTube shorts / TikTok reels of AI generating sequences

- Partner with YouTubers who review xLights/LOR

- Build a Discord community

## Phase 3: Win Installers

- Installer Pro Tier ($150/mo) — batch AI sequencing, commercial licensing, white-label previews

- Key message: 'AI lets you build 10 shows in the time it used to take to build one'

- Direct outreach to professional installers

- Presence at Christmas light expos

# 12. How to Use This Document

## Updating This Document

Update this document at major milestones:

- After completing each handoff prompt (update build status section)

- After each significant design or architecture decision

- After any pricing or business model changes

- Monthly at minimum once in active development

## Starting a New Chat Session

To get Claude fully up to speed instantly in a new chat:

- Upload this document to the new Claude chat

- Say: 'Read this project brain document. We're building LightShow AI. Here's where we are and what I need help with today: [your task]'

- Claude will read the doc and have full context without you having to re-explain anything

## Most Important Things to Know

- The handoff folder (C:/Users/glenh/OneDrive/Lightshow/handoff/) has the full build plan with pre-written Claude Code prompts. Follow them in order.

- The prototype (Claude Design output) is the visual source of truth. Match it.

- Light mode only — everywhere — no exceptions.

- The app is deployed to Vercel. Every push to GitHub auto-deploys.

- Currently blocked on completing Prompt 6 (timeline drag-and-drop). Do that first.

LightShow AI — Project Master Brain  |  OrangeCore Group  |  Confidential